BELT-KIT

Garage Management System — Feature Upgrade Plan

Work split for a team of 4 · Simple guide for everyone

Team leader: Oshan

Team size: 4 teammates (each gets 1 package)

Goal: Add new features and improve the current job flow. No customer login. Everything stays inside the garage. Keep it simple.

## How to read this document

- NEW = a brand-new field, page, or feature that does not exist yet.

- UPDATE = change or improve something that already exists.

- Difficulty = HARD / MEDIUM / EASY, so each person has a fair mix.

- Each package is for one teammate. Read your package top to bottom before you start.

- Money is stored in the smallest unit (cents). Rs 100.00 is stored as 10000. Keep this everywhere.

- Every record already has: branchId, createdAt, archived. Keep these on any new record you make.

# Shared foundation (read this first — everyone)

Some features are connected and share the same data. Two things below must be agreed by the whole team before anyone starts, because many packages depend on them.

## 1. The new Job data (used by Packages 1, 2, 4)

Today a Job stores: customer, vehicle, complaint, status, assigned technicians, money totals, and one optional date. We add more. Everyone who touches jobs must use these exact field names:

| Field | New / Update | What it stores |
| --- | --- | --- |
| serviceTypeIds | New | Which services this job is for (body wash, full service, etc.). A list of IDs. |
| assignedTechnicianIds | Update | Already exists. Now chosen at job creation, not later. |
| startDate | New | The date work is planned to start. |
| promisedEndDate | New | The date the garage promises to finish. |
| actualEndDate | New | The real finish date. Filled when the job is completed. |
| scheduledDate | Update | Old single date. Kept, but calendar now uses startDate + promisedEndDate. |

## 2. The Service Type list (built in Package 2, used by everyone)

A Service Type is a named service the garage offers. Package 2 builds this first. Everyone else picks from it. Each Service Type stores:

| Field | New / Update | What it stores |
| --- | --- | --- |
| name | New | Service name. Examples: Body Wash, Full Service, Paint, Repair, Body Modification. |
| defaultPriceMinor | New | A default price (in cents). Staff can change it per job. |
| estimatedDays | New | Roughly how many days it takes. Helps suggest the promised end date. |
| active | New | On/off switch, so old services can be hidden without deleting. |

Important: Package 2 must finish the Service Type list early, because Package 1 (job form) needs it. Talk to each other before starting.

# PACKAGE 1 — Teammate A: The Job Flow (core)

This is the heart of the system. Hardest and most important, so give it to a strong teammate. It connects to Package 2 (service types) and Package 4 (calendar), so talk to those two people often.

## Part 1.1 — New Job form (UPDATE, HARD)

Difficulty: HARD

Right now, adding a job only asks for customer, vehicle, and complaint. We want everything captured in one form at the start.

Fields to add to the form:

| Field | New / Update | What it stores |
| --- | --- | --- |
| Service type(s) | New | A multi-select box, filled from the Service Type list (Package 2). Body Wash, Full Service, Paint, Repair, etc. |
| Technician(s) | Update | Move the existing technician picker into this form, chosen at the start. |
| Start date | New | A date picker for when work begins. |
| Promised end date | New | A date picker for the finish promise. Can auto-suggest using the service's estimatedDays. |
| Complaint / notes | Update | Already exists — keep it. |

How to do it, briefly:

- Open the 'New Job' form (the pop-up that appears when you click New Job).

- Add a multi-select for service types (load the list from Package 2).

- Add the two date pickers (start date, promised end date).

- When saving, store the new fields (serviceTypeIds, startDate, promisedEndDate) on the job.

- Tip: when a service type is picked, auto-fill promised end date = start date + that service's estimatedDays. User can still change it.

## Part 1.2 — Ongoing Jobs page (UPDATE, MEDIUM)

Difficulty: MEDIUM

The current Job Cards page becomes the 'Ongoing Jobs' page — only jobs that are NOT finished yet.

- Show only jobs whose status is not 'delivered'.

- In each row, also show: service type, technician name, start date, promised end date.

- If today is past the promised end date and the job is not finished, show a small red 'Overdue' tag.

- Keep the existing search and status filters.

## Part 1.3 — Finished Jobs page (NEW, MEDIUM)

Difficulty: MEDIUM

A brand-new page in the sidebar called 'Finished Jobs'. It lists completed jobs and lets you record final details.

- Add a new sidebar link 'Finished Jobs'.

- Show all jobs whose status is 'delivered'.

- When a job is marked finished, save actualEndDate (today).

- On a finished job, record final details: services done, parts used, technician, notes, final bill amount.

- Make it read-mostly so finished jobs are not edited by mistake; add a clear 'Reopen' button if needed.

How the pages connect: Ongoing = not finished. Finished = finished. When status becomes 'delivered', the job moves from Ongoing to Finished automatically.

# PACKAGE 2 — Teammate B: Services, Photos & Inspection

Builds the Service Types (which Package 1 needs), plus the visual parts of a job. Finish the Service Type list first and tell Teammate A when it is ready.

## Part 2.1 — Service Types list (NEW, MEDIUM) — do this first

Difficulty: MEDIUM

A simple page where the owner/manager creates the services the garage offers. This is the list Package 1 picks from.

Each service stores:

| Field | New / Update | What it stores |
| --- | --- | --- |
| name | New | Service name. Body Wash, Full Service, Paint, Repair, Body Modification, Tinkering. |
| defaultPriceMinor | New | Default price in cents. |
| estimatedDays | New | Usual number of days to finish. |
| active | New | On/off switch to hide old services. |

- Build a new page 'Services' (owner/manager only).

- Add a form to create, edit, and turn off a service.

- Add starter services for testing: Body Wash, Full Service, Repair, Paint, Body Modification, Tinkering.

- Tell Teammate A as soon as this works — their job form depends on it.

## Part 2.2 — Body modification, paint, tinkering, repair (NEW, EASY)

Difficulty: EASY

These are just extra service types with clear names. Add them to the Service Type list (2.1) and check they work in the job form.

- Add 'Repair', 'Paint', 'Body Modification', 'Tinkering' as service types.

- Test that a job can be created with these and shows correctly.

## Part 2.3 — Vehicle check-in / inspection (NEW, MEDIUM)

Difficulty: MEDIUM

When a car arrives, the technician records its condition so the garage is not blamed for old damage.

| Field | New / Update | What it stores |
| --- | --- | --- |
| odometerReading | New | Current mileage of the vehicle. |
| fuelLevel | New | Fuel level at arrival (Empty / Quarter / Half / Full). |
| existingDamage | New | A checklist of damage found (scratches, dents, cracked glass) with notes. |

- Add a 'Check-in' section on the job page.

- Number input for mileage, dropdown for fuel level, checklist for damage.

- Save these when the car is checked in.

## Part 2.4 — Before & After photos (NEW, MEDIUM)

Difficulty: MEDIUM

Let staff attach photos of the vehicle before and after the work, saved to the job.

- Add a photo upload area on the job page, split into 'Before' and 'After'.

- Use Firebase Storage for images; save the photo links on the job.

- Show photos as small thumbnails that open bigger when clicked.

- Keep image sizes small — the free tier is enough for a demo.

# PACKAGE 3 — Teammate C: Billing, Payments & Reports

All about money. Improves the billing screen, makes card payment feel real, and adds report downloads.

## Part 3.1 — Friendlier billing with manual charges & discounts (UPDATE, HARD)

Difficulty: HARD

The billing screen should let the front desk add extra charges and give discounts easily, and see the total change live.

| Field | New / Update | What it stores |
| --- | --- | --- |
| Extra charge line | New | A row where staff type a name and amount for an extra charge (e.g. 'Special cleaning – Rs 500'). |
| Discount type | New | A choice: percent (%) OR fixed value. |
| Discount value | New | The number. Percent takes that % off; fixed takes that exact amount off. |
| Live total | Update | The final total must update instantly as charges/discounts change. |

- On the invoice screen, add an 'Add extra charge' button.

- Add a discount box with a small switch: '%' or 'Value'.

- Recalculate live: Subtotal + extra charges − discount + tax = Final total.

- Save the extra charges and discount on the invoice so the printed bill matches.

## Part 3.2 — Realistic card payment (online mock) (UPDATE, MEDIUM)

Difficulty: MEDIUM

There is already a mock card terminal. Make it look and feel like a real online card payment (demo only, no real money).

- Improve the card screen: card number, name, expiry, CVV with nice formatting.

- Show a realistic 'Processing…' step, then an 'Approved' result.

- When approved, record the payment (already works) and mark the invoice paid.

- Keep it clearly a mock — no real bank connection.

## Part 3.3 — Report downloads (NEW, MEDIUM)

Difficulty: MEDIUM

Let staff download reports as files (PDF or Excel/CSV).

- Add a 'Reports' page or a 'Download' button on Billing and Inventory.

- Reports: revenue, profit, jobs done, inventory/stock.

- Use a simple library to export the on-screen table to CSV or PDF.

- Keep it simple: a clean CSV of the table is enough to start.

# PACKAGE 4 — Teammate D: People, Calendar & Notifications

Covers staff, suppliers, the updated calendar, and in-app alerts. The calendar connects to Package 1's dates, so talk to Teammate A.

## Part 4.1 — Job calendar with date ranges (UPDATE, MEDIUM)

Difficulty: MEDIUM

The dashboard already has a calendar. Update it to use the new start date and promised end date, so a job shows across all the days it is booked, not just one day.

- Read startDate and promisedEndDate from each job (added in Package 1).

- Show the job on every day from start to promised end.

- Colour overdue jobs (past promised end, not finished) in red.

- Clicking a day shows the jobs active that day. Wait for Package 1's dates before finishing this.

## Part 4.2 — Employee details & payments (NEW, MEDIUM)

Difficulty: MEDIUM

A page to store staff information and handle their pay.

| Field | New / Update | What it stores |
| --- | --- | --- |
| fullName | New | Employee name. |
| role | New | Their job (admin, front desk, technician). |
| phone | New | Contact number. |
| salaryMinor | New | Monthly salary in cents. |
| joinDate | New | The date they started. |

- Build an 'Employees' page (owner/manager only).

- Add create/edit forms for the fields above.

- Add a simple pay record: month, amount paid, date paid.

## Part 4.3 — Employee attendance & leave (NEW, EASY)

Difficulty: EASY

A simple way to mark who is present and who is on leave each day.

| Field | New / Update | What it stores |
| --- | --- | --- |
| employeeId | New | Which employee. |
| date | New | The day. |
| status | New | Present or On Leave. |

- Add an 'Attendance' section (can be on the Employees page).

- For each day, let a manager mark each employee Present or On Leave.

- Show a simple monthly count of present days (useful for pay).

## Part 4.4 — Supplier management (NEW, MEDIUM)

Difficulty: MEDIUM

A page to keep supplier details and track parts bought from them.

| Field | New / Update | What it stores |
| --- | --- | --- |
| name | New | Supplier name. |
| phone / email | New | Contact details. |
| purchase orders | New | Orders to the supplier: items, quantity, cost, date. |
| payments | New | Money paid to the supplier and money still owed. |

- Build a 'Suppliers' page (front desk / admin).

- Add forms to register a supplier, record a purchase order, and record supplier payments.

## Part 4.5 — In-app notifications (NEW, EASY)

Difficulty: EASY

Alerts INSIDE the system only. No SMS, email, or WhatsApp.

- Add a bell icon in the top bar with a small number showing unread alerts.

- Create an alert when a part is low on stock.

- Create an alert to remind about the next service after a vehicle's job is finished.

- Staff see alerts when they log in. Clicking one opens the right page.

# Quick summary — who does what

| Person | Package | Items | Level mix |
| --- | --- | --- | --- |
| Teammate A | Job Flow: new job form, ongoing page, finished page | 3 | 1 hard, 2 medium |
| Teammate B | Service types, body/paint/tinker, check-in, before/after photos | 4 | 1 easy, 3 medium |
| Teammate C | Billing charges & discounts, real card mock, report downloads | 3 | 1 hard, 2 medium |
| Teammate D | Calendar, employees & pay, attendance, suppliers, notifications | 5 | 2 easy, 3 medium |

## Order to build (so nobody is blocked)

- Step 1: Teammate B builds the Service Types list first.

- Step 2: Teammate A builds the new Job form using those service types + the new dates.

- Step 3: Teammate D updates the calendar using Teammate A's dates.

- Step 4: Everyone builds the rest of their package in parallel.

One rule for the whole team: use the exact field names in this document. If two people use different names for the same thing, the app breaks. When unsure, ask Oshan.